Project Batch ID 898

| Degree/ program |  | B.Tech |  | Specialisation |  |  | Computer Science and Engineering |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Academic Year |  | 2025-2026 (Even) |  | Semester |  |  | 8 |  |  |
| Name of student |  | Register Number |  | Department |  | Mobile Number |  | Email ID |  |
| Eshita Rai |  | RA2211003010568 |  | C Tech |  | 9315867453 |  | er8137@srmist.edu.in |  |
| Working Title of the Project: |  |  | LunaAura: An Explainable Machine Learning Framework for Hormonal and Emotional Health Analysis |  |  |  |  |  |  |
| Project Site / Location |  |  | SRM Institute of Science and Technology |  |  |  |  |  |  |
| Name and address of the company/organisation (Applicable for projects with industry or industry support) |  |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |  |  |  |  |
| Supervision Team |  |  |  |  |  |  |  |  |  |
|  | Supervisor |  |  |  | Co-Supervisor |  |  |  | External Supervisor (If applicable) |
| Name | Mrs. P Sivakamasundari |  |  |  |  |  |  |  |  |
| Designation | Assistant Professor |  |  |  |  |  |  |  |  |
| Department | C Tech |  |  |  |  |  |  |  |  |
| Campus | Kattankulathur |  |  |  |  |  |  |  |  |
| Telephone | 9444616201 |  |  |  |  |  |  |  |  |
| E-mail | sivakamp@srmist.edu.in |  |  |  |  |  |  |  |  |
| Course Code |  | 21CSP401L/ 21CSP402L |  | Course Title |  |  | Project |  |  |

# Mission Statement

The mission of LunaAura is to develop an intelligent and explainable wellness analysis system that helps individuals understand patterns in their emotional and hormonal health. The system leverages machine learning, deterministic scoring, and explainable AI techniques to provide meaningful insights into behavioral trends. By focusing on transparency and interpretability, LunaAura enables users to not only receive predictions but also understand the factors influencing their well-being, promoting informed and proactive health awareness.

Problem (or) Product Description:

Emotional and hormonal health play a significant role in an individual’s daily functioning, productivity, and overall well-being. However, most existing wellness applications are limited to basic tracking and descriptive analytics, offering little to no predictive capability or deeper understanding of behavioral patterns.

LunaAura addresses this gap by introducing a hybrid, AI-driven system that analyzes multiple lifestyle and physiological parameters such as sleep duration, stress levels, anxiety, physical activity, hydration, and menstrual cycle phases. The system combines a deterministic scoring model with machine learning techniques to generate both structured risk scores and probabilistic predictions.

Additionally, explainable AI is integrated using SHAP, allowing users to understand the contribution of each factor to their predicted wellness state. The platform is implemented as a web-based system with real-time data input, prediction, and visualization, serving as a decision-support tool for wellness monitoring rather than a clinical diagnostic system.

Assumptions:

- Users provide reasonably accurate and consistent daily input data

- Behavioral and lifestyle factors can reflect emotional health trends

- Synthetic datasets approximate real-world behavioral patterns for model training

- Generalized menstrual cycle patterns can be used for initial modelling

Constraints:

- Limited availability of real-world longitudinal behavioral and hormonal datasets

- Synthetic dataset may not fully capture real-world variability

- Moderate predictive performance (AUROC ≈ 0.567) due to dataset limitations

- System is designed as a research prototype, not for clinical diagnosis

Stakeholders:

- End Users: Individuals monitoring their emotional and behavioral wellness

- Academic Supervisors: Guide and evaluate project progress

- Research Community: Use insights for further studies in behavioral analytics

- Healthcare Analysts: Explore system outputs for non-clinical applications

- Institution (SRM IST): Provides academic support and evaluation

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| 10 November 2025 | 25 November 2025 | Problem identification and initial requirement analysis (Review 0 phase) | Balkar Singh Sekhon | Eshita Rai |
| 26 November 2025 | 15 December 2025 | Literature survey and research gap analysis | Eshita Rai | Balkar Singh Sekhon |
| 16 December 2025 | 30 December 2025 | Identification of datasets and initial data understanding | Balkar Singh Sekhon | Eshita Rai |
| 01 January 2026 | 05 January 2026 | Initial feature selection and system planning (Preparation for Review 1) | Eshita Rai | Balkar Singh Sekhon |
| 06 January 2026 | 25 January 2026 | Data preprocessing and exploratory analysis | Eshita Rai | NIL |
| 26 January 2026 | 15 February 2026 | Initial model development (deterministic scoring and early modeling approach) | Eshita Rai | NIL |
| 16 February 2026 | 06 March 2026 | Evaluation of initial model and identification of limitations (Pre-Review 2 phase) | Eshita Rai | NIL |
| 07 March 2026 | 12 March 2026 | Major redesign phase after Review 2 feedback (shift to classification-based approach) | Eshita Rai | NIL |
| 13 March 2026 | 25 March 2026 | Implementation of classification model (HistGradientBoosting) and calibration | Eshita Rai | NIL |
| 26 March 2026 | 10 April 2026 | Integration of classification model with deterministic scoring system | Eshita Rai | NIL |
| 11 April 2026 | 18 April 2026 | Development of frontend interface and visualization modules | Eshita Rai | NIL |
| 19 April 2026 | 26 April 2026 | Final system integration, SHAP explainability, and testing | Eshita Rai | NIL |
| 27 April 2026 | 30 April 2026 | Final review corrections and documentation (Review 3 phase) | Eshita Rai | NIL |

Summary record of major progress meetings with supervisors ( Sprint 1)

| Summary record of major progress meetings with supervisors |  | The first review focused on refining the problem statement and identifying relevant features. Feedback emphasized improving dataset structure and beginning model development. | Working title of dissertation/research project: LunaAura: AI-Powered Hormonal and Emotional Health Tracker |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 05 January 2026 Mrs. P. Sivakamasundari GUIDE Mrs. A. Agalya | After the initial review, the focus was on building the foundational aspects of the project. Relevant datasets were identified and studied in detail. Basic preprocessing steps such as cleaning, structuring, and organizing the data were initiated. Key parameters like sleep duration, stress levels, anxiety, and activity were selected as core features. A preliminary system flow and scoring approach were also conceptualized. | The next phase will focus on completing data preprocessing and performing detailed feature engineering. Initial model development will be started to evaluate how well the selected features contribute to prediction. The scoring logic will also be refined to ensure meaningful output. | Some challenges were faced in identifying suitable datasets that reflect both behavioral and physiological aspects. Additional effort was required to understand feature relationships and ensure correct structuring of input data. Guidance was needed to finalize the modeling approach. | 07 March 2026 |

Summary record of major progress meetings with supervisors  (SPRINT 2)

| Summary record of major progress meetings with supervisors |  | Based on review feedback, the system was redesigned to follow a classification-based approach, improving interpretability and aligning with risk prediction. | Working title of dissertation/research project: LunaAura: An Explainable Machine Learning Framework for Hormonal and Emotional Health Analysis |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 07 March 2026 Mrs. P. Sivakamasundari GUIDE Mrs. A. Agalya | In this phase, data preprocessing and feature engineering were completed successfully. Additional features such as rolling averages and temporal indicators were introduced to capture short-term behavioral trends. Initial models were developed using a combination of deterministic scoring and regression-based approaches. However, evaluation results showed moderate performance and highlighted limitations in prediction accuracy. Based on feedback during this review, the system was restructured to adopt a classification-based approach for better risk categorization and interpretability. | The next stage will involve implementing a classification model, specifically using HistGradientBoosting, and applying probability calibration techniques to improve prediction reliability. The machine learning component will be integrated with the scoring system. Backend development using Flask APIs will also be initiated to support real-time predictions. | The initial modeling approach required significant redesign, which increased development effort. Integrating machine learning outputs with deterministic scoring added complexity. Additional time was required to understand and implement classification-based methods effectively. | 27 April 2026 |

Summary record of major progress meetings with supervisors (SPRINT 3)

| Summary record of major progress meetings with supervisors |  | The final system was completed and demonstrated. Feedback focused on minor improvements and documentation before final submission. | Working title of dissertation/research project: LunaAura: An Explainable Machine Learning Framework for Hormonal and Emotional Health Analysis |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 27 April 2026 Mrs. P. Sivakamasundari GUIDE Mrs. A. Agalya | During this final phase, the classification model was successfully implemented and integrated with the deterministic scoring framework. Backend APIs were developed using Flask to handle data input and prediction. The frontend interface was completed using JavaScript and Chart.js, enabling real-time visualization of results. SHAP-based explainability was incorporated to provide insights into feature contributions. The system was tested end-to-end, ensuring smooth data flow and accurate output generation. | The remaining work involves final system validation, improving user interface elements, and completing all documentation including the report, presentation, and handbook. Minor refinements will be made to optimize performance and enhance usability. | Minor issues were encountered during system integration, particularly related to API response time and data handling, which were resolved through testing and optimization. Implementing explainability required additional effort to ensure clarity in output interpretation. | Final Submission / Viva |

Worksheet / Data collection / Observation etc

The initial phase of the project involved collecting and studying publicly available datasets related to behavioral and emotional health to understand relevant parameters. Based on this, a structured dataset was designed and later extended into a synthetic dataset to simulate realistic user patterns. The dataset included parameters such as sleep duration, stress levels, anxiety, physical activity, hydration, and menstrual cycle phase. Data preprocessing and feature engineering techniques, including normalization and rolling averages, were applied to capture temporal behavioral trends.

The processed dataset was first used to develop an initial scoring-based and regression-oriented approach. However, based on evaluation and feedback, the system was later redesigned into a classification-based framework. A HistGradientBoosting model with probability calibration was implemented for improved prediction reliability. Observations showed moderate predictive performance (AUROC ≈ 0.567) along with clear correlations between lifestyle factors and wellness outcomes. Increased behavioral risk patterns were also observed during the luteal phase, supporting the system’s cycle-aware modeling.

The findings and system implementation were compiled into a research paper titled “LunaAura: An Explainable Machine Learning Framework for Hormonal and Emotional Health Analysis.” The paper has been accepted for publication at ICACCT 2026 and will be published in Scitepress conference proceedings