Project Batch ID 904

| Degree/ program |  | B.Tech |  | Specialisation |  |  | Computer Science and Engineering |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Academic Year |  | 2025-2026 (Even) |  | Semester |  |  | 8 |  |  |
| Name of student |  | Register Number |  | Department |  | Mobile Number |  | Email ID |  |
| Eshita Rai |  | RA2211003010568 |  | C Tech |  | 9315867453 |  | er8137@srmist.edu.in |  |
| Working Title of the Project: |  |  | LunaAura: AI- Powered Hormonal and Emotional Health Tracker |  |  |  |  |  |  |
| Project Site / Location |  |  | SRM Institute of Science and Technology |  |  |  |  |  |  |
| Name and address of the company/organisation (Applicable for projects with industry or industry support) |  |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |  |  |  |  |
| Supervision Team |  |  |  |  |  |  |  |  |  |
|  | Supervisor |  |  |  | Co-Supervisor |  |  |  | External Supervisor (If applicable) |
| Name | Mrs. P Sivakamasundari |  |  |  |  |  |  |  |  |
| Designation | Assistant Professor |  |  |  |  |  |  |  |  |
| Department | C Tech |  |  |  |  |  |  |  |  |
| Campus | Kattankulathur |  |  |  |  |  |  |  |  |
| Telephone | 9444616201 |  |  |  |  |  |  |  |  |
| E-mail | sivakamp@srmist.edu.in |  |  |  |  |  |  |  |  |
| Course Code |  | 21CSP401L/ 21CSP402L |  | Course Title |  |  | Project |  |  |

# Mission Statement

The mission of LunaAura is to develop an AI-driven research framework that analyses emotional and hormonal health patterns using machine learning techniques, enabling early identification of mood fluctuations and personalized mental well-being insights through data-driven analysis.

Problem (or) Product Description:

Emotional and hormonal imbalances significantly impact mental health, productivity, and overall wellbeing. Existing health applications primarily focus on manual tracking and descriptive analytics, lacking intelligent systems that can identify hidden patterns or predict emotional changes.

LunaAura is a research-oriented AI system designed to analyze emotional and hormonal health indicators using machine learning models. The project focuses on identifying correlations between mood variations, stress levels, and hormonal cycles through structured data analysis. A prototype system is developed to validate the research outcomes and demonstrate real-world applicability.

Assumptions:

- Users provide honest and consistent emotional input

- Public datasets represent generalized emotional patterns

- Initial dataset size is sufficient for trend analysis

Constraints:

- Limited availability of real-world hormonal data

- Self-reported data may contain bias

- Privacy and ethical considerations restrict medical-grade validation

- Project implemented as a prototype due to time constraints

Stakeholders:

- Academic Supervisors

- End Users (Individuals monitoring emotional health)

- Research Community

- Healthcare & Mental Health Analysts

- Institution (SRM IST)

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| 01 December 2025 | 07 December 2025 | Problem identification and requirement analysis | Balkar Singh Sekhon | Eshita Rai |
| 08 December 2025 | 14 December 2025 | Literature survey and research gap analysis | Eshita Rai | Balkar Singh Sekhon |
| 15 December 2025 | 21 December 2025 | Identification of relevant public datasets (Kaggle) | Eshita Rai | Eshita Rai |
| 22 December 2025 | 28 December 2025 | Data understanding and feature selection | Eshita Rai | Eshita Rai |
| 29 December 2025 | 04 January 2026 | Data preprocessing and cleaning | Eshita Rai | Eshita Rai |
| 05 January 2026 | 12 January 2026 | Selection of machine learning algorithms | Eshita Rai | Eshita Rai |
| 13 January 2026 | 22 January 2026 | Initial ML model implementation and training | Eshita Rai | Eshita Rai |
| 23 January 2026 | 31 January 2026 | Analysis of model results and pattern identification | Eshita Rai | Eshita Rai |
| 01 February 2026 | 10 February 2026 | Prototype system design (UI / data input layer) | Eshita Rai | Eshita Rai |
| 11 February 2026 | 20 February 2026 | Integration of ML model with prototype system | Eshita Rai | Eshita Rai |
| 21 February 2026 | 27 February 2026 | Result visualization and insight generation | Eshita Rai | Eshita Rai |
| 28 February 2026 | 03 March 2026 | Documentation (PPT, handbook, research article draft) | Eshita Rai | Eshita Rai |
| 04 March 2026 | 06 March 2026 | Review feedback incorporation and refinement | Eshita Rai | Eshita Rai |

Summary record of major progress meetings with supervisors ( Sprint 1)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: LunaAura: AI-Powered Hormonal and Emotional Health Tracker |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |

Summary record of major progress meetings with supervisors  (SPRINT 2)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |

Summary record of major progress meetings with supervisors (SPRINT 3)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |

Worksheet / Data collection / Observation etc

- Dataset Source: Public emotional health dataset (Kaggle)

- Parameters Observed: Mood, stress level, sleep patterns

- Data Type: Structured numerical and categorical data

- Purpose: Training and validating machine learning models Journal Publication Details

Initial research article draft prepared and under review.

Targeted for future submission to an academic conference.

College of Engineering and Technology

Project Work/Internship – Student Hand Book

9